## Slide 1: Software Engineering
Prepared by: Neha Tripathi

## Slide 2
Software Development Life Cycle
(SDLC)

## Slide 3: Software Development Life Cycle (SDLC)
Software Development Life Cycle (SDLC) is a process used by the software industry to design, develop and test high quality software.
The SDLC aims to produce a high-quality software that meets or exceeds customer expectations, reaches completion within times and cost estimates.
SDLC consists of a detailed plan which explains how to plan, build, and maintain specific software.
Every phase of the SDLC life cycle has its own process and deliverables that feed into the next phase.
SDLC is the acronym of Software Development Life Cycle.
It is also called as Software Development Process.
SDLC is a framework defining tasks performed at each step in the software development process.

## Slide 4: Why SDLC?
It offers a basis for project planning, scheduling, and estimating
Provides a framework for a standard set of activities and deliverables
It is a mechanism for project tracking and control
Increases visibility of project planning to all involved stakeholders of the development process
Increased and enhance development speed
Improved client relations
Helps you to decrease project risk and project management plan overhead

## Slide 5: SDLC Phases
Phase 1: Feasibility study
Phase 2: Requirement Analysis and Specification
Phase 3: Design
Phase 4: Coding
Phase 5: Testing
Phase 6: Installation/Deployment
Phase 7: Maintenance

## Slide 6: Feasibility study:
Main aim of feasibility study:
-determine whether developing the product
  financially worthwhile
  technically feasible.
  i.e., implementable or not.
Work out an overall understanding of the problem.
Formulate different solution strategies.
Identify and Examine alternate solution
  Determine which solution is the best.
  Prepare feasibility report

## Slide 7: Types of Feasibility
Economic: Can we complete the project within the budget or not?
Legal: Can we handle this project as cyber law and other regulatory framework/compliances.
Operation feasibility: Can we create operations which is expected by the client?
Technical: Need to check whether the current computer system can support the software
Schedule: Decide that the project can be completed within the given schedule or not.

## Slide 8: Requirement Analysis and Specification
Aim of this phase:
  understand the exact requirements of the customer,
  document them properly.
  “What to do”
Consists of two distinct activities:
  requirements gathering and analysis
  requirements specification.
Collect all related data from the customer:
  analyze the collected data to clearly understand what the customer wants,
  find out any inconsistencies and incompleteness in the requirements,
  resolve all inconsistencies and incompleteness.

## Slide 9: Steps of Requirement Analysis and Specification
Requirements Gathering/Elicitation-Functional/Non-functional requirements/Constraints
Requirements Analysis-
Requirement Specification-Software Requirement Specification (SRS) document
Requirement Validation
Requirement Management

## Slide 10: Design
Design phase transforms requirements specification:
  into a form suitable for implementation in some programming language.
  Plan a Solution
  Diagrammatic representation
  “How to do it”
  the system and software design documents are prepared as per the requirement specification document.
  There are two kinds of design,
  -high-level design and
  -low-level design.
According to their definitions, a high-level design (HLD) is the overall plan of the system, while a low-level design (LLD) is a design of its components.

## Slide 11: Coding
In this phase, developers start build the entire system by writing code using the chosen programming language.
In the coding phase, tasks are divided into units or modules and assigned to the various developers.
It is the longest phase of the Software Development Life Cycle process.
In this phase, Developer needs to follow certain predefined coding standards and guidelines.
They also need to use programming tools like compiler, interpreters, debugger to generate and implement the code.

## Slide 12: Testing
Once the software is complete, and it is deployed in the testing environment.
The testing team starts testing the functionality of the entire system. This is done to verify that the entire application works according to the customer requirement.
They also test all the non functional requirement to check the performance of the system.
They also check whether system adhere to the quality standards or not. It is impossible to deliver quality software without testing.
During this phase, QA and testing team may find some bugs/defects which they communicate to developers. The development team fixes the bug and send back to QA for a re-test. This process continues until the software is bug-free, stable, and working according to the business needs of that system.
Unit testing ,Integration testing, System testing etc.

## Slide 13: Installation/Deployment
Once the software testing phase is over and no bugs or errors left in the system then the final deployment process starts.
At this stage, the goal is to deploy the software to the production environment so users can start using the product.
Based on the feedback given by the project manager, the final software is released and checked for deployment issues if any.

## Slide 14: Maintenance
Once the system is deployed, and customers start using the developed system, following 3 activities occurs due to which system requires a change:
-Bug fixing - bugs are reported because of some scenarios which are not tested at all
-Upgrade - Upgrading the application to the newer versions of the Software
-Enhancement - Adding some new features into the existing software
The main focus of this SDLC phase is to ensure that needs continue to be met and that the system continues to perform as per the specification mentioned in the first phase.
Maintenance of any software product:
  requires much more effort than the effort to develop the product itself.
  development effort to maintenance effort is typically 40:60.

## Slide 15: Types of Maintenance
Corrective maintenance:
  Correct errors which were not discovered during the product development phases.
Perfective maintenance:
  Improve implementation of the system
  enhance functionalities of the system.
Adaptive maintenance:
  Port software to a new environment,
    e.g. to a new computer or to a new operating system.
Preventive maintenance:
-to prevent system getting obsolete.

## Slide 16
Thank You!